Module Descriptor

Business and Project Management Practice

Code: NB-SOCE-L4-SE-TT-08    Tier: Pathway (Software Engineering)    Type: Pathway / Taught

Status: Draft for Review v1.0    Date: 20 Jul 2026

Sources: School curriculum decision records; Sri Lanka Qualifications Framework (September 2015, University Grants Commission)

1. Module Identity and Architecture

| Field | Value |
| --- | --- |
| Module code | NB-SOCE-L4-SE-TT-08 |
| Module title | Business and Project Management Practice |
| Scope / type | Pathway: Computer Science with Software Engineering · Pathway / Taught |
| SLQF level / credits | Level 4 (Year 2) · 2 credits · 100 notional hours |
| Progression targets | NB6002CEM Leadership and Entrepreneurial Practice in Computing (management-practice grounding); NB5000CEM Agile (project-management vocabulary and planning practice); contextually, Industrial Training (workplace readiness). |
| Prerequisites | None; draws project-practice vocabulary from Software Engineering and Systems Analysis |
| Delivery mode | Session-based: 3-hour blocks; 10 lecture sessions plus tutorials, practicals and demonstration per the hours profile; case-based practicals |
| Hours profile | Taught 2-credit profile |

2. Module Purpose and Aims

The module builds the business and project-management practice of the Software Engineering pathway: how software projects are initiated, planned, estimated and tracked in both agile and plan-driven contexts, and how software work sits inside a business and organisational context.

It was introduced in response to stakeholder consultation calling for dedicated project-management provision in the core curriculum, and it restores credit-bearing business content to the exit-award profile following the repositioning of Entrepreneurship, Creativity and Innovation as a mandatory non-credit component - carrying, alongside that restoration, a progression claim into the degree-level management-practice destination. The scope limits are stated in the boundary: entrepreneurship stays with its own module, communication skill with its own module, business-information-systems depth with the Information Technology for Business pathway, and DevOps tooling with its two homes.

Specification Boundary

Covers: project management practice (initiation, planning, estimation, tracking, agile and plan-driven contexts); business and organisational context of software work; introductory business processes; professional practice. Does NOT cover: entrepreneurship and ideation (Entrepreneurship, Creativity and Innovation); communication skill (Effective Communication Skills II); business information systems depth (the Information Technology for Business pathway); degree-level leadership and entrepreneurial theory (NB6002CEM); DevOps tooling (Web and Cloud Application Development; Enterprise Application Development). Changes to this boundary are made only through the School’s formal change-control process.

3. Learning Outcomes

| Ref | Intended Learning Outcome | Cognitive level |
| --- | --- | --- |
| LO1 | Plan and track a software project using appropriate methods | Apply |
| LO2 | Estimate effort and manage scope, making relevant judgments between agile and plan-driven approaches | Apply |
| LO3 | Evaluate the business and organisational context of a given piece of software work | Evaluate |

4. Curriculum and Delivery

Indicative Syllabus

| Unit | Content | Lecture hours |
| --- | --- | --- |
| U1 | Software projects in context: what makes software projects distinctive; the organisational setting of software work | 3 |
| U2 | Initiation and planning: scope definition; work breakdown; scheduling and milestones | 6 |
| U3 | Estimation: effort-estimation techniques; estimating in agile and plan-driven contexts; uncertainty and contingency | 6 |
| U4 | Tracking and control: progress measurement and reporting; change and scope management | 6 |
| U5 | Business processes and professional practice: introductory business processes; professional and ethical practice in software work | 6 |
| U6 | Case integration: a planned, estimated and tracked case; business-context analysis of the case | 3 |
|  | Total lecture hours | 30 |

Sessions run as 3-hour blocks (10 sessions); practicals are case-based, exercising planning and tracking artefacts on supplied software-project cases.

Teaching and Learning Hours (SLQF)

| Component | Hours |
| --- | --- |
| Lectures (fixed) | 30 |
| Tutorials | 9 |
| Practicals | 12 |
| In-class assignments | 6 |
| Demonstration | 3 |
| Self-guided study | 40 |
| Total | 100 |

5. Assessment

| Component | Task | Conditions | Learning outcomes | Weight |
| --- | --- | --- | --- | --- |
| Coursework | Project plan and business-context analysis: a full plan (scope, schedule, estimates, tracking approach) for a supplied software-project case, with an analysis of its business and organisational context | Individual; take-home; Graded; Viva/Presentation: Presentation | LO1, LO2, LO3 | 60% |
| Coursework (in-class) | Supervised planning exercise under open-resource conditions: timed estimation and tracking tasks on a fresh case | Individual; in-class; Graded; Viva/Presentation: None | LO1, LO2 | 40% |

No examination is carried by design: the assessed capability is planning and analysis practice on realistic cases, and the supervised in-class exercise on a fresh case is the integrity anchor for individual capability. Weights sum to 100%; weightings are confirmed at specification sign-off. Reassessment is by failed component. Academic-integrity and generative-AI expectations follow School policy.

6. Resources, Staff and Governance

Indicative Reading

–  Hughes, B. and Cotterell, M., Software Project Management, 6th edition, McGraw-Hill.

–  Cohn, M., Agile Estimating and Planning, Prentice Hall.

–  Project Management Institute, A Guide to the Project Management Body of Knowledge (PMBOK Guide), 7th edition, PMI (reference use; the module’s treatment is practice-level, not certification-track).

Staffing

| Role | Name | Domain credential |
| --- | --- | --- |
| Module leader 1 |  |  |
| Module leader 2 |  |  |
| External module auditor |  |  |

Domain-expertise statement: Taught from project-management and business-practice expertise applied to software contexts; generic business-school delivery without software-domain grounding is non-compliant.

Version and Sign-off

| Version | Date | Amendment | Approved by |
| --- | --- | --- | --- |
| 1.0 | 20 Jul 2026 | Initial descriptor |  |